## Slide 1: Client Experience Modernization Demo - Client Delivery Status
AI-assisted delivery governance report

## Slide 2: Executive Delivery Summary
Client Experience Modernization Demo - Client Delivery Status covers 1 project(s) and 4 status update(s). Average completion is 72%, with 0 approved status update(s) and 2 blocker or red-health item(s). Current governance attention should focus on no critical project-level risk currently flagged. The recommended leadership action is to close blockers, confirm dependencies, and keep weekly approvals current.
Scope: Project Rollup: Client Experience Modernization Demo project:proj-demo-e2e
Leadership Actions
- Leadership decision required.
- Leadership decision required.

## Slide 3: Delivery Status Dashboard
1
Projects
4
Updates
0
Approved
2
Blocked
72%
Avg Complete
Health Distribution
Green
2
Amber
2
Red
0
Interpretation
Green indicates on-track execution. Amber requires management follow-up. Red or blocker-backed items should be treated as escalation candidates for the next governance review.

## Slide 4: Team Status Detail
Person | Project | Period | Health | Complete | Key Update
Ananya Rao | Client Experience Modernization Demo | 28 Jul 2026 | Green | 76% | Completed responsive client dashboard shell and connected account summary APIs.
Arjun Patel | Client Experience Modernization Demo | 28 Jul 2026 | Amber | 68% | Delivered Groq-backed summary service and API retry handling.
Meera Krishnan | Client Experience Modernization Demo | 28 Jul 2026 | Green | 72% | Completed regression suite for status submission and approvals.
Vikram Desai | Client Experience Modernization Demo | 28 Jul 2026 | Amber | 70% | Closed architecture review for allocation-driven reporting scopes.

## Slide 5: Risks, Decisions, Next Actions
Client Experience Modernization Demo
Risk: Waiting for final production API rate-limit confirmation.
Action: Leadership decision required.
Client Experience Modernization Demo
Risk: Needs decision on client-facing data retention wording.
Action: Leadership decision required.